Neural Shadow Executor (NSE) — Final, Final Build-Ready Blueprint

A single, exhaustive, unambiguous implementation & engineering masterplan you can use to start building today.

This document merges theory, hardened engineering, security, CI, exact schemas, prompts, code sketches, training regimen, audit rules, metrics, and a strict build timeline. Treat it as the single authoritative source for the project — everything here is actionable and coherent.

0 — One-line summary (operate from this)

NSE is a symbolic-first, uncertainty-aware, adversarially stressed, sandboxed anticipatory patch-selection engine that (a) generates k candidate patches, (b) simulates & scores them with a hybrid simulator (LLM + latent ensemble), (c) applies a deterministic arbiter that enforces compile authority and safe uncertainty routing, and (d) executes only the highest-value branch in an isolated Docker sandbox — while logging outcomes to continuously calibrate and audit the system.

1 — Immutable safety rules (do not deviate)

- Symbolic compile gate is authoritative. If static checks fail → p_c = 0 → prune. Neural models never override this.

- Do not prune because of ignorance. High epistemic uncertainty (u > u_max) → evidence gathering (incremental sandbox) or human review, never deletion.

- All execution must be sandboxed with network disabled and strict capabilities dropped.

- All LLM outputs must be validated by strict JSON schemas and auto-repaired once; otherwise marked malformed and penalized.

2 — Key mathematics & decision rules (canonical)

- Symbolic compile gate:
[
p_c^{symbolic} \in {0,1}, \quad p_c = p_c^{symbolic}
]
If (p_c=0): immediate prune (reason='symbolic_fail').

- Test probability aggregation:
[
p_t = \alpha,p_t^{latent} + (1-\alpha),p_t^{sim}
]
Default: (\alpha=0.7) (trust latent more initially).

- Epistemic uncertainty:
[
u = \mathrm{Var}{m=1..M}\big(p_t^{(m)}\big),\quad M=5
]
Normalize: (u{norm} = u / 0.25) (so (u_{norm}\in[0,1])).

- Scoring:
[
S(B) = \big(p_c\cdot p_t \cdot c_{planner}\big)
- \lambda_1 r_{critic}
- \lambda_2 r_{long}
- \lambda_3\cdot u_{norm}\cdot(1-p_t)
]
Note the extra ((1-p_t)) factor so uncertainty penalizes mostly when predicted success is high.

- Defaults:
(k=3, M=5, \alpha=0.7, \lambda_1=1.0, \lambda_2=0.5, \lambda_3=0.75, \tau_{prune}=0.4, u_{max}=0.15).

- Decision flow (per branch B):

  - If symbolic_fail → prune.

  - Else compute p_t, u.

    - If u > u_max → route to incremental sandbox (cheap evidence gather) OR mark for human review (budget dependent). Do not prune.

    - Else if S(B) < tau_prune → prune (reason 'low_score').

    - Else → candidate for execution.

3 — Full system topology (components & responsibilities)

- Orchestrator (Python; FastAPI + worker pool): coordinates tasks, enforces budgets, handles DB.

- vLLM Inference Host: quantized LLaMA-3 model served via vLLM server with prefix caching enabled. Single process shared by agents (different system prompts).

- Memory Graph (Context Engine): tree-sitter extractor → CPG-lite builder → NetworkX / Neo4j query layer. Produces compact subgraph for prompts.

- Planner Agent (LLM): generates k candidate branches (strict JSON).

- Simulator Agent (LLM): low-temperature analytic prior p_t^{sim} + explanations.

- Adversarial Critic (LLM): high-temperature red-team, outputs r_critic and concrete failure cases.

- Symbolic Filter: ruff + mypy/pyright + import resolver + dependency consistency. Produces p_c.

- Latent Transition Model (PyTorch): CPG embeddings → GNN readout + patch encoder → ensemble heads → p_t^{latent}, r_{long}, and per-head p_t^{(m)}.

- Arbiter: deterministic score & prune logic, routes to incremental sandbox/human review/execution.

- Sandbox Executor (Docker): secure, incremental builds, test selection, logs capture.

- DB & Audit Engine: store branches, predictions, outcomes, pruned reservoir.

- Calibration Module: compute ECE, Brier, temp scaling, isotonic regression, retrain triggers.

- Distillation Module: train imitation policy for fast mode once stable.

4 — Hardening & production fixes (must be implemented)

4.1 Patch application — triple fallback (robust)

Implement apply_patch_strict_then_fallback():

- Tier 1 — git apply:

  - git apply --index (preferred). If success → return.

- Tier 2 — fuzzy patch application:

  - Use git apply --3way or Python diff-match-patch fuzzy apply. Attempt to align hunks by nearest context lines; if hunk offsets off by ±n lines, try reposition.

- Tier 3 — full file rewrite (only if Planner supplies full_file_rewrite and file size < 300 lines OR change footprint < 50 lines):

  - Overwrite file atomically with given content.

- Safety:

  - If change touches >30% files or modifies sensitive paths (credentials) → disallow and mark branch unsafe.

- Implementation hint: If Tier2/Tier3 used, record patch_mode in DB for audit.

4.2 CPG-lite construction (avoid AST explosion)

Construct graph nodes:

- Function nodes: one per function (body embedded as vector).

- Class nodes.

- Module nodes.
Edges:

- CALLS, IMPORTS, INHERITS.
Node features:

- function complexity (cyclomatic), length, last-modified flag, docstring embedding, test coverage indicator.
Patch embedding:

- vector summarizing added/removed lines counts, files touched, tokens changed, complexity delta.

Implementation:

- Use a small code encoder (frozen) to make function-body embeddings (e.g., local CodeBERT distilled or simple transformer; can use TF-IDF fallback).

- Downsample graph by merging tiny utility functions if node count > threshold.

4.3 vLLM prefix caching & invocation

- Start vLLM with --enable-prefix-caching (or equivalent flag in server).

- Build the Memory Graph prompt as prefix once per task; send system prompt + prefix once; reuse KV for Planner, Simulator, Critic calls (use different system role lines but share prefix).

- Use prompt templates that place the context in the prefix section and role-specific prompt in the suffix to maximize reuse.

4.4 Uncertainty slope normalization

- Normalize u by max-variance 0.25 → u_norm.

- Use combined penalty \lambda_3 * u_norm * (1-p_t) to avoid punishing low-confidence low-success branches twice.

4.5 Compute budgets (strict)

- max_sandbox_executions_per_task = 3

- max_branch_depth = 2 (patch + optional follow-up)

- max_total_llm_tokens_per_task = 12_000

- max_wall_clock_per_task = 180s

- k = 3, M = 5

- Enforce in orchestrator — reject if exceeded with clear error to user.

4.6 Patch auditing reservoir

- Insert pruned branches into pruned_branches table with reason and sampled_for_audit = 0.

- Every 100 tasks, randomly sample 5% of eligible pruned branches and background-execute them.

- If sample false-negative rate > 2% → reduce tau_prune or increase lambda_3 (policy: adjust lambda_3 first then tau_prune), log action in calibration table.

4.7 Security

- Docker config:

  - network_mode='none'

  - cap_drop=['ALL']

  - security_opt=['no-new-privileges']

  - read_only=True except ephemeral repo mount

  - user inside container non-root

- Block access to known secret files; auto-prune branches attempting to modify them.

- Sanitize outputs before storing logs.

5 — Exact schemas, prompts, DB tables, and CLI

5.1 PlannerBranch Pydantic (precise)

class PlannerBranch(BaseModel):

branch_id: str

strategy: str

edited_files: List[str]

patch_preview: Optional[str]  # unified diff (if generated)

full_file_rewrites: Optional[Dict[str,str]]  # {path: full_text}, allowed only if file_lines < 300

assumptions: List[str]

expected_complexity: float  # 0..1

planner_confidence: float  # 0..1

5.2 Simulator JSON

class SimulatorPrediction(BaseModel):

branch_id: str

p_t_sim: float  # 0..1

explanation: str

5.3 Critic JSON

class CriticReport(BaseModel):

branch_id: str

r_critic: float  # 0..1

identified_failures: List[str]  # concrete input examples or scenario descriptions

attack_confidence: float  # 0..1

5.4 DB tables (concise)

- branches(id, task_id, planner_json, created_at)

- predictions(id, branch_id, p_t, u, r_critic, r_long, c_planner, p_c, created_at)

- outcomes(id, branch_id, compiled, tests_passed, logs, runtime, created_at)

- pruned_branches(id, branch_id, reason, sampled_for_audit, created_at)

- calibrations(id, ece, brier, action, created_at)

5.5 System prompts (concise templates)

- Planner system: "You are PLANNER. Given the structured JSON context (prefix), output exactly k PlannerBranch JSON objects. Strict JSON only."

- Simulator system: "You are SIMULATOR. Output {branch_id, p_t_sim, explanation} per branch. Provide a numeric probability and a concise logic summary."

- Critic system: "You are CRITIC (red-team). For each branch, try to produce minimal failing input/scenario and an r_critic in [0,1]."

Enforce max_output_tokens and parse strictly.

6 — Latent model architecture & training details (specific)

6.1 Data & labels

- Positive examples: commit diffs + whether CI/test passed on first run (1) or failed (0).

- Negative/adversarial: synthetic mutations (see section 8), reverts, CI failure logs.

- Label fields: p_t_label (0/1), r_long_label (0/1 via heuristic/human).

6.2 Model architecture

- CPG-lite encoder: per-node embedding via frozen small code encoder (or TF-IDF fallback).

- GNN: GraphSAGE / GAT with 2 layers, readout via global mean.

- Patch encoder: small transformer / MLP over diff features.

- Joint MLP: combine graph embedding + patch embedding → shared hidden.

- Ensemble heads: M=5 independent projection heads (same base + different heads) producing [p_t, r_long] via sigmoid.

6.3 Vectorized inference

- Use torch.vmap or functorch to batch heads evaluation if available; otherwise run heads in loop but vectorize across branches.

6.4 Loss & regularization

- BCE for p_t and r_long per head.

- Diversity term: maximize pairwise KL between heads predictions (or add small orthogonality regularizer on head weights) to decorrelate ensembles.

6.5 Calibration training cadence

- Retrain heads on new logged data every calibration_retrain_every=50 sandboxed executions or when ECE > 0.05.

- Use temperature scaling and isotonic regression as a post-hoc step on validation splits.

7 — Synthetic data generator (exact mutation types)

Implement a generator that for each repo snapshot produces N mutated variants:

- AST mutilation: remove imports, change a return type annotation, delete a small helper function.

- Dependency sabotage: bump dependency versions or rename imports (simulate deprecations).

- Logic inversion: flip == to !=, alter <= to <.

- Off-by-one: change loop bounds.

- Variable shadowing: introduce name reuse between outer scope and inner scope.

- Concurrency injection: add naive non-locked shared-state writes; insert sleep() calls to provoke races in tests (only for concurrency repos).

- Flaky test simulation: randomize a subset of test outcomes (for training not for evaluation).

Label results by running in sandbox; collect logs & stack traces.

Store as TFRecords / JSONL for training.

8 — Orchestrator flows (detailed)

8.1 End-to-end flow per task

- User task received → orchestrator create_task() → clone repo snapshot s_t.

- Memory Graph → get_subgraph(target_files, depth=1) build prefix.

- Planner call → parse k PlannerBranch objects. Validate schema. Save branches in DB.

- For each branch:
a. If patch_preview present → apply_patch_strict_then_fallback.
b. Run symbolic_check → set p_c. If p_c==0 → prune.
c. Call simulator → get p_t_sim.
d. Call latent_model inference → get per-head p_t^{(m)}, r_long. Compute p_t, u.
e. Call critic → get r_critic.
f. Save predictions.

- Arbiter → apply scoring & routing rules.

- For survivor(s): execute sandbox full run (incremental then full if needed). Save outcome.

- If outcome contradicts predictions, log to DB; schedule calibration job when threshold reached.

- Return best result to user (report reasons & logs).

8.2 Budget enforcement

- Orchestrator tracks per-task counters (LLM tokens used, sandbox runs, wall-clock). Immediately abort and return partial results if budgets exceeded.

9 — Monitoring, metrics & experiments (concrete)

Live metrics (Prometheus)

- nse_tasks_total, nse_tasks_failed, sandbox_runs_total, avg_latency_seconds, ece_current, brier_score_current, pruned_false_negative_rate.

Offline experiments (required)

- Baseline: Cursor-style generate→execute→retry (simulate using LLM + sandbox without arbor).

- NSE symbolic-only: Planner + symbolic checks + sandbox selection but no latent ensemble.

- NSE full: as designed.

- Run N≥200 tasks per method across heterogeneous repos. Report:

  - Success rate, 95% CI

  - Avg sandbox runs per success

  - False-negative pruning rate

  - ECE & Brier pre/post calibration

  - Median latency

- Ablations: no critic, u disabled, α=0/1 variations.

Use bootstrap for CIs & Wilcoxon paired test.

10 — Timeline & concrete milestones (12 weeks, daily deliverables)

Week 0 (Days 0–7)

- Repo skeleton, DB schema, Docker sandbox working with one toy repo, symbolic_check success/failure detection, apply_patch_strict_then_fallback implemented & tested. Demonstrable pipeline: take a human patch, apply tiers, run unit tests.

Week 1–2

- Memory Graph extractor + get_subgraph() + context builder. Implement vLLM mock (echo) to test planner plumbing. Implement Pydantic schemas and Planner client.

Week 3–4

- Planner → symbolic flow fully integrated. Implement Arbiter basic scoring using p_t_sim only. Integration tests: 50 tasks with symbolic-only flow. Start audit reservoir.

Week 5–7

- Implement Simulator & Critic real calls to vLLM with prefix caching. Implement DB logging & predictions entries. Implement pruned_branches sampling and background replay.

Week 8–10

- Implement CPG-lite, latent model skeleton; synthetic data generation starts. Train small ensemble on toy data. Integrate latent inference with orchestrator. Implement calibration pipeline.

Week 11–12

- Run full experiments, ablations, compute ECE/Brier, do audit & adjustments, produce demo notebook & report. Start distillation if stable.

11 — Deliverables (what you’ll have after 12 weeks)

- Working NSE prototype: full orchestration from Planner → Arbiter → Sandbox, with latent model integrated.

- DB logs, audit reservoir, metrics dashboards.

- Calibration scripts & retrain pipeline.

- Synthetic mutation generator and training dataset.

- Experiment results + ablation studies.

- Distilled fast policy (optional if stable).

- Security hardened Docker setup and reproducible Docker images.

12 — Risk register (priority & mitigations)

- Latent model generalization (High) — mitigate: start symbolic-only, train on synthetic & real CI failure logs, prefactor α low->high adaptively.

- Patch application failures (High) — mitigate: triple-tier patch strategy + full rewrite fallback limited to small files.

- GPU OOM / vLLM load (High) — mitigate: prefix caching, single shared vLLM instance, strict token budgets.

- Over-pruning / false negatives (High) — mitigate: audit reservoir, do not prune on high-u, monitor and adjust λ_3 and τ.

- Security / exfiltration (Critical) — mitigate: network disabled, no secrets, seccomp, no privileged containers.

- LLM hallucinated JSON (Medium) — mitigate: strict schema + auto-repair; if repair fails, drop branch.

13 — Testing & debugging playbook (practical)

- Unit test each wrapper: static_checks, apply_patch tiers, sandbox execution, DB inserts.

- Integration smoke: orchestrator run with vllm_mock that returns canned planner JSONs → ensure flow.

- Chaos tests: random patch corruption, random Docker failure injection, timeouts. Ensure orchestrator handles failures gracefully and logs.

- Adversarial tests: run critic prompts designed to produce false positives; measure critic precision and adjust critic weighting.

- Audit replay tests: ensure 5% sampling triggers background execution and false-negative computation.

14 — Example code snippets (ready to copy)

apply_patch robust snippet

def apply_patch_strict_then_fallback(repo_dir, patch_text, full_rewrites=None):

# Tier 1

ok = git_apply(repo_dir, patch_text)

if ok:

return {'mode':'git_apply'}

# Tier 2: try 3way

ok = git_apply_3way(repo_dir, patch_text)

if ok:

return {'mode':'git_3way_apply'}

# Tier 2b: fuzzy apply via diff-match-patch

ok = fuzzy_apply(repo_dir, patch_text)

if ok:

return {'mode':'fuzzy_apply'}

# Tier 3: full rewrite (if provided and safe)

if full_rewrites:

for path, text in full_rewrites.items():

if file_line_count(path) < 300:

atomic_write(os.path.join(repo_dir, path), text)

else:

raise PatchSafetyError("File too large for full rewrite")

return {'mode':'full_rewrite'}

raise PatchApplyError("All patch application methods failed")

incremental sandbox run

def incremental_test(repo_dir, edited_files, tests_map):

affected_tests = set()

for f in edited_files:

affected_tests.update(tests_map.get(f, []))

if not affected_tests:

return run_full_build(repo_dir)

# run only affected tests

cmd = f"pytest {' '.join(affected_tests)} --maxfail=1 -q"

return run_in_docker(repo_dir, cmd)

15 — Final checklist — what to code right now (Day 1 tasks)

- Initialize repo skeleton (file layout above).

- Implement DB schema & create DB.

- Implement secure Docker sandbox run_sandbox() function and a small demo repo to test it.

- Implement symbolic_check() wrapper calling ruff + mypy.

- Implement apply_patch_strict_then_fallback() with Tier1→Tier2→Tier3; unit test with intentionally corrupted diffs.

- Implement Memory Graph extractor & get_subgraph().

- Stand up vLLM mock server that returns canned Planner JSON to test the orchestrator flow.

- Implement Pydantic schemas & parsing + auto-repair attempt when parse fails.

- Wire a simple orchestrator flow Planner→symbolic→sandbox and log to DB.

Complete these and you have an operational minimal NSE that is safe and ready for iterative development.